M1 Autonomous Publishing Business Experiment v1.0

Claude Code Execution Brief - AI-native publishing as a fast revenue experiment

# 0. Mission

Build and operate a low-cost autonomous publishing business that earns real revenue by discovering suitable creator/writing platforms, understanding their current rules and audiences, producing high-quality English content, distributing it only where permitted, measuring outcomes, and continuously improving.

The Owner defines the mission and governance boundaries. The AI owns research, strategy, platform selection, content strategy, task decomposition, execution, measurement and mandatory self-iteration.

Human participation is optional except where a platform, law, payment system, identity/KYC, CAPTCHA, account ownership, editorial approval policy, or other genuinely human-bound step requires it.

# 1. Do NOT start by coding

Phase 0 is research and feasibility. Before building automation:
- Search globally for at least 30 currently active platforms where creators can earn from original written content: fiction, essays, stories, knowledge articles, newsletters, challenges, reader engagement, subscriptions, tips, licensing or similar mechanisms.
- Do not rely on old “top writing sites” lists.
- Verify current official rules, current monetization, current payment methods, AI-content policy, exclusivity/republication rules, account requirements, platform activity and practical automation constraints.
- Produce a ranked Top 5 only after evidence collection.
- Do not reject a platform merely because of nationality assumptions. Record the actual payout/onboarding mechanism and its requirements. Feasibility will be tested against the Owner's lawful available payment/account options.

# 2. Platform Intelligence Matrix

For every candidate record:
- Platform and official source links
- Content types and communities/categories
- How creators earn
- Current payout methods and thresholds
- Fees/subscriptions required
- AI-generated / AI-assisted content policy and disclosure requirements
- Human verification/KYC requirements
- Whether automation or programmatic publishing is allowed
- Whether previously published/syndicated content is allowed
- Exclusivity requirements
- Challenge/contest-specific restrictions
- Built-in audience/traffic signals
- Current creator activity
- Content formats/topics currently showing demand
- Revenue potential hypothesis
- Time-to-first-revenue hypothesis
- Operational difficulty
- Compliance risk
- Evidence freshness/date
- Overall score and reason

Hard rule: unknown must be written as UNKNOWN and researched; do not fill gaps with model memory.

# 3. Autonomous Platform Selection

The AI selects the Top 5 based on evidence and economics, not fame.

Selection should favor:
- legal and practical ability to receive earnings;
- meaningful built-in demand or realistic distribution;
- AI-assisted content permitted under current rules;
- low startup cost;
- short feedback cycle;
- reasonable payout threshold;
- content reuse/syndication opportunities where permitted;
- ability to measure results;
- manageable human intervention.

Vocal is a template/candidate, not a mandatory platform.

# 4. Content Intelligence

For selected platforms, research what readers actually consume now.

Build a living Content Intelligence layer covering:
- high-performing categories and subgenres;
- fiction vs nonfiction;
- topic clusters;
- title patterns;
- opening hooks;
- story/article length;
- narrative structure;
- emotional drivers;
- engagement patterns;
- platform-specific communities;
- challenge/contest patterns;
- evergreen vs timely content;
- signs of low-quality AI saturation.

Do not blindly copy popular content. Extract patterns and unmet demand, then create original work.

# 5. Two Creative Inputs

The system must support both:

A. AI-Originated Creative Seed
The AI independently identifies an opportunity and creates the concept, outline and work.

B. Human-Originated Creative Seed
The Owner may optionally provide an idea, theme, premise, outline, personal direction or creative constraint. The AI then evaluates platform fit and develops it.

Human input is additive, not required. The business must continue operating when the Owner supplies no ideas.

# 6. Editorial Pipeline

Before publication:
Research/Idea -> Outline -> Draft -> Critic/Editor -> Rewrite -> Originality/Copyright Check -> Platform Compliance Check -> AI Disclosure Check -> Final Draft.

The AI must self-review before asking a human to review.

Initial operating mode:
Human Editorial Gate required before publishing substantive content.

Gate outcomes:
APPROVE -> publish where allowed.
REVISE -> AI revises and resubmits.
REJECT -> do not publish; record rejection reason as learning evidence.

Human editorial feedback must become business/editorial memory so repeated problems decrease over time.

# 7. Publishing and Account Operations

AI should perform all lawful, permitted operational steps it can perform.

If account creation can be performed autonomously under platform rules, the AI may prepare and execute it using approved tools.
If a platform requires identity verification, KYC, payment ownership, CAPTCHA, phone verification, contractual acceptance or other human-bound action, escalate only that minimum step.

Do not use fake identity, false address, borrowed financial accounts, CAPTCHA bypass, policy evasion or deceptive AI disclosure.

If automated publishing is prohibited or unavailable, prepare the complete publication package for human posting. Lack of automation is not grounds to abandon an otherwise profitable platform.

# 8. Multi-Platform Content Asset Strategy

Treat each high-quality work as a reusable content asset.

For every platform determine:
- exclusive or non-exclusive;
- first-publication requirement;
- previously published content allowed or prohibited;
- syndication/canonical requirements;
- contest-specific originality requirements.

Only where rules permit, reuse or adapt a content asset across multiple platforms.

Possible transformations:
master story/article -> platform-specific version -> newsletter -> social excerpts -> audio/TTS -> video/storytelling derivative.

Never assume one work may be cross-posted everywhere.

# 9. Revenue & Experiment Ledger

Track at minimum:
- platform;
- content asset ID;
- creation/model/tool cost;
- human minutes;
- publication date;
- reads/views;
- completion/engagement signals if available;
- followers/subscribers;
- tips;
- contest/challenge winnings;
- subscription/reader revenue;
- affiliate/licensing revenue if applicable;
- payout received;
- realized net profit;
- time to first revenue;
- experiment hypothesis.

Optimize for realized economic value, not article count.

# 10. Mandatory Self-Iteration

This is a hard requirement.

Every content strategy, platform choice and distribution method is a hypothesis until real evidence validates it.

Loop:
Observe -> Research -> Hypothesize -> Prioritize -> Create -> Review -> Publish -> Measure -> Diagnose -> Keep/Improve/Kill -> Reallocate -> Repeat.

The AI must independently:
- stop low-value topics/platforms after sufficient evidence;
- increase resources to validated winners;
- discover new platforms and formats;
- change titles/hooks/length/style based on outcomes;
- challenge its own prior assumptions;
- preserve successful patterns without mechanically cloning content;
- continuously search for better earning opportunities.

The Owner must not be required to invent the next task.

# 11. Capability Resolution Ladder

When blocked:
1. Use existing local capability.
2. Check Project M Shared Capability Registry.
3. Search current Skills/MCP/API/CLI/SDK/open-source/SaaS solutions.
4. Compare reuse/buy/build for cost, reliability, security, permissions and maintenance.
5. Prefer a mature reusable solution.
6. Build only if no suitable solution exists.
7. Escalate to the Owner only for irreducible human authority/actions.

Access failure is not research failure. Seek legitimate alternative access methods and current sources.

# 12. First Deliverables - before automation

Return these files before building a large system:
1. PLATFORM_LONG_LIST.md - >=30 candidates with evidence.
2. PLATFORM_TOP5.md - ranked Top 5 with selection logic.
3. PLATFORM_RULES_MATRIX.csv - monetization, payout, AI, exclusivity, KYC, automation, evidence dates.
4. CONTENT_INTELLIGENCE_REPORT.md - current demand patterns for Top 5.
5. PAYMENT_FEASIBILITY.md - actual payout mechanisms and required onboarding; no nationality guesswork.
6. COMPLIANCE_POLICY.md - AI disclosure, originality, cross-posting and platform rules.
7. EXPERIMENT_PLAN_30D.md - smallest first 30-day test.
8. HUMAN_GATES.md - exact situations where human intervention is required.
9. BUILD_VS_NO_BUILD.md - what can run manually/with existing tools first, and what software is genuinely worth building.

Do not build a large autonomous publishing stack until these deliverables show a viable path.

# 13. Success Criterion

Phase 1 success is not “the system published content.”
Success is the first lawful, attributable external revenue generated by the publishing business with low human intervention.

After first revenue, optimize for repeatability and Realized Net Profit. Then decide whether to integrate this line more deeply into M1 / Money OS.

# 14. Current Runtime Constraints & Phase-1 Writer Architecture

These are current operational constraints and must shape Phase 1 architecture:

- Do NOT make Anthropic API access a required dependency for the first revenue experiment.
- The Owner currently has access to Claude / Claude Code through a subscription environment and can use that environment for high-quality English writing tasks.
- Treat subscription/manual Claude usage as an operational bridge, not as a programmatic API entitlement.
- Phase 1 objective is to validate real external revenue at minimum cost, not to maximize automation.
- Do not add multiple paid model providers merely to make the architecture theoretically elegant.
- The system must remain able to operate even when the creative Writer is temporarily a human-mediated subscription workflow.

# 15. Replaceable Writer Provider

The Publishing Brain must not be architecturally coupled to Claude or any single model.

Create a replaceable Writer Provider boundary.

Initial provider:
CLAUDE_MANUAL_SUBSCRIPTION

Possible future providers:
- Anthropic API
- OpenAI API
- Gemini API
- DeepSeek or another economical API
- Local/open-source model
- Human writer/editor

The Business Brain owns the Creative Brief and Writing Job. The Writer Provider only performs the assigned creative writing role.

A provider change must not require redesigning platform research, content intelligence, compliance, publishing, analytics, revenue ledger or self-iteration logic.

# 16. Standard Writing Job Queue

For each approved content opportunity, generate a portable Writing Job (Markdown/JSON or equivalent) containing:

- Job ID
- target platform/community
- audience hypothesis
- content type/genre
- Creative Seed (AI-originated or human-originated)
- current research/evidence
- intended reader outcome
- title/hook hypotheses
- desired length/range
- platform-specific rules
- AI disclosure requirements
- exclusivity/republication constraints
- originality/copyright constraints
- relevant historical wins/failures
- editorial quality requirements
- prohibited patterns / known AI-writing tells

The job must be usable by Claude manually today and by an API Writer Provider later without changing the business logic.

# 17. Initial Writer Strategy

For Phase 1, use Claude as the preferred creative Writer for English fiction, personal stories, narrative essays and emotionally driven prose when practical through the Owner's existing subscription workflow.

This is a temporary operational choice, NOT a permanent architecture decision and NOT a claim that Claude will always be the best writer.

Do not build a multi-model tournament before first revenue.

After sufficient real-world data exists, the Business Brain may compare Writer Providers using:
- editorial quality;
- human editorial rejection/revision rate;
- reader engagement/completion;
- platform acceptance;
- revenue;
- generation cost;
- human minutes;
- Realized Net Profit.

Writer selection itself is subject to Mandatory Self-Iteration.

# 18. Phase-1 Human-Mediated Writer Flow

Initial workflow:

Publishing Brain
-> live platform/content research
-> opportunity selection
-> Creative Brief
-> standardized Writing Job
-> Claude subscription/manual Writer step
-> completed draft returned to the experiment workspace
-> editorial/critic checks
-> compliance/disclosure checks
-> Human Editorial Gate
-> publishing (automated only where permitted; otherwise human-assisted)
-> analytics/revenue collection
-> learning
-> Mandatory Self-Iteration.

Human mediation at the Writer or Publish step must be logged as human minutes so the system can later decide whether API automation is economically justified.

# 19. Automation Upgrade Gate

Do NOT automate for automation's sake.

Only propose API-based Writer automation after evidence shows that:
1. at least one platform/content path is practically viable;
2. the workflow produces meaningful engagement or revenue signals;
3. Writer API cost is economically justified;
4. automation will materially reduce human intervention or increase profitable throughput.

First prove the money loop. Then automate the proven loop.